Project #4 – Interpret NRI Risk Sensitivity Analysis Bias SOW

Team Member(s): Jacob Oetken, Anicet Atikpohou, and David Ames

Date Submitted for Review: 4/21/2026

Submitted to: Dr. Kaycie Lane

Table of Contents

Project Goals	3

Project Objectives	3

Project Tasks (Breakdown)	3

TASK 1: Data Review and Variable Selection	3

TASK 2: Data Cleaning and Preprocessing	4

TASK 3: Data Structuring and Integration	4

TASK 4: Development of Alternate Risk Definition	4

TASK 5: Sensitivity Analysis	4

TASK 6: Output/Visualization Generation	4

TASK 7: Code Validation and Verification	4

TASK 8: Documentation and GitHub Repository	5

TASK 9: Time Tracking	5

Roles and Responsibilities	5

Python Code Development	5

Code Integration/Standardization	5

Gantt Chart	6

Annotated Code Document (ACD)	6

Sensitivity Analysis	6

Visualization and Mapping	6

GitHub Repository Management	6

Written Technical Report	6

Deliverables:	7

# Project Goals

Risk Averse, LLC has requested an evaluation of potential bias within FEMA’s National Risk Index (NRI) through sensitivity analysis. The purpose of this project is to examine how risk is currently defined within the NRI framework and compare it to an independently developed risk definition.

This analysis will be conducted at the Census Tract level for Colorado and Texas, using NRI datasets along with external supporting data such as the CDC Social Vulnerability Index (SVI). The final product will be a Python-based workflow that processes these datasets, applies both FEMA’s and the proposed risk definitions, and generates outputs that allow direct comparison between methodologies.

# Project Objectives

The primary objectives within this project are as follows:

- Identify and extract relevant variables from NRI datasets at the Census Tract level.

- Utilize external (CDC SVI and NRI metadata) data to support analysis.

- Document and describe FEMA’s definition of risk.

- Develop independent definition of risk based on engineering principles.

- Perform sensitivity analysis to display changes in risk classifications.

  - Compare NRI with the proposed model

  - Generate visualizations such as maps to display findings

  - Evaluate potential bias and implications for communities and funding decisions

- Ensure reproducibility through clear tracking and documentation.

- Track individual time on each task.

# Project Tasks (Breakdown)

### TASK 1: Data Review and Variable Selection

NRI data for both Colorado and Texas will be used, as well as the CDC’s Social Vulnerability Index to identify key variables:

- Expected annual loss (representative of probability and consequence)

- Risk index values

- Social vulnerability values (Modifies how severely the population is impacted)

- Resilience factors (Modifies how well the population can recover)

The NRI defines risk as the (Hazard Exposure × Loss) adjusted by Vulnerability and Resilience, where the output is not a risk value, but a percentile. For example, “high risk” area is relatively higher than other, not objectively high.

### TASK 2: Data Cleaning and Preprocessing

Raw datasets will be processed to ensure completeness and consistency using the following methods:

- Handling missing/NA values

- Convert variables to appropriate formats for analysis

- Standardizing Census Tract identifiers across datasets

- Ensuring consistent naming conventions across all variables

All steps taken to clean the data will be clearly documented to allow reproducibility.

### TASK 3: Data Structuring and Integration

Since multiple datasets will be used simultaneously, (NRI and SVI), they will be joined using the Census Tract identifiers. By doing this, all relevant variables are cleanly combined into a single dataset for analysis.

### TASK 4: Development of Alternate Risk Definition

The current NRI defines risk as a combination of expected annual losses, social vulnerability, and community resilience. This process will include:

- Normalizing or scaling input variables (EAL, vulnerability, resilience)

- Defining how each component contributes to overall risk

- Establishing a clear weighting structure

- Producing a reproducible equation for risk calculation

The proposed model will aim to reduce reliance on percentile-based rankings and instead provide a more interpretable and consistent measure of risk.

### TASK 5: Sensitivity Analysis

A sensitivity analysis will be performed through the change of inputs within the calculation. These changes can be within the weight of the NRI foundations, like EAL values, vulnerabilities, and resilience factors. The resulting changes in risk rankings will be analyzed to show how sensitive the original model is to assumptions, and to determine if a categorical bias exists between the definitions.

### TASK 6: Output/Visualization Generation

Multiple outputs will be created to allow clear interpretation of the findings of the project. A summary table comparing the NRI vs Proposed Risk analysis or graphical comparisons, and a geospatial map which displays risk across Census Tracts will be created to facilitate this. The visualizations will be designed for clear communication of the differences found.

### TASK 7: Code Validation and Verification

All code outputs will be reviewed based on accuracy, consistency, and implementation of risk models. Any discrepancies will be documented and corrected.

### TASK 8: Documentation and GitHub Repository

A GitHub repository will be created to store all project materials:

- Python code file

- Raw and clean datasets

- Annotated code document

- README file with execution instructions

A final technical report will also be prepared summarizing methods, results, and conclusions.

### TASK 9: Time Tracking

Time spent by individuals on each task will be recorded clearly in a timesheet. This document will display individual contributions and allow evaluation of efficiency.

# Roles and Responsibilities

All group members will collaborate to efficiently download selected datasets and clean/process the data. Each member will need to verify the portion of data they cleaned to ensure consistency.

Responsibilities for each task are described below to document the full scope of work performed.

### Python Code Development

Code development will be divided according to lab activities to ensure modular structure and clear responsibility:

- David will develop code corresponding to Lab 1 activities.

- Jacob will develop code corresponding to Lab 2 activities.

- Anicet will develop code corresponding to Lab 3 activities.

Each member will need to ensure logical correctness and test outputs independently.

### Code Integration/Standardization

The group will combine all modules into one workflow, ensure functions are compatible, and verify full code execution.

Jacob will lead the integration of the individual code sections.

David and Anicet will perform verification of the combined code and debugging.

### Gantt Chart

All members will collaborate to develop a reasonable timeline around due dates as they are assigned for the project.

### Annotated Code Document (ACD)

Each team member will need to annotate their respective code section by documenting function purpose, inputs/outputs, and general logic.

Jacob will compile the full document.

All members will review the compiled document for completeness and logic.

### Sensitivity Analysis

All members will collaborate to develop an alternate definition of Risk

David will implement the overall sensitivity analysis

Anicet will validate results and interpret the outputs at surface level.

All members will contribute to evaluating the output based on Anicet’s overall understanding of the differences between NRI and the Proposed.

### Visualization and Mapping

David will develop the logic around summary table/plots

Anicet will develop the GeoPandas mapping output

All group members will review outputs for consistency and clarity

### GitHub Repository Management

Jacob will create and manage the GitHub Repository, ensuring completeness and clarity.

All members will contribute to the README document.

### Written Technical Report

Jacob will develop the methods and explanation of the independent risk definition.

David will discuss the visualization interpretations

Anicet will structure the results discussion and bias analysis.

All members of the group will meet and finalize the formatting, contents, and clarity of the report.

# Deliverables:

| Deliverable Name | Description | Due Date |
| --- | --- | --- |
| Python Automation Notebook (.ipynb) | An executable Jupyter Notebook containing Python code used to download, clean, and process NRI and SVI datasets, implement both FEMA and alternative risk calculations, perform sensitivity analysis, and generate all required tables, figures, and geospatial outputs. The notebook includes structured workflow steps and graphical outputs. | 4/21/2026 |
| Data Files | Raw and cleaned NRI and SVI datasets used within the Python code. These files support all risk calculations, sensitivity analysis results, and visualizations, and are required for reproducibility. | 4/21/2026 |
| GitHub Repository | A public repository containing the Python notebook, datasets, supporting files, and a README User Guide explaining how to execute the workflow, input required values, and interpret outputs. | 4/21/2026 |
| Scope of Work (SOW) | A formal document defining project objectives, task breakdown, responsibilities, methodology, and deliverables associated with analyzing NRI data and evaluating risk bias through sensitivity analysis. | 4/03/2026 |
| Annotated Code Document (ACD) | A detailed document explaining each major section and operation within the Python code, including data processing steps, risk model implementation, and sensitivity analysis logic to ensure transparency and reproducibility. | 4/21/2026 |
| Gantt Chart | A professional project schedule outlining task sequencing, dependencies, and assigned responsibilities throughout the project timeline. | 4/21/2026 |
| Engineering Timesheet | A structured record documenting time spent on each task by each team member, used to evaluate workflow efficiency and contribution distribution. | 4/21/2026 |
| Final Technical Report | A formal engineering report including Introduction, Methods, Results, Discussion, and References. The report summarizes NRI methodology, presents the alternative risk definition, compares results between models, and evaluates potential bias and implications for communities and decision-making. | 4/21/2026 |